SYSTEMS DEVELOPMENT

GROUP PROJECT

DRAFT SPECIFICATION

Web Based - Learning Management System (LMS)

Module Code: UFCF7S-30-2_Sep_2025

Academic Year: 2025/26

Group Members: Jaushan, Mumin, Gaanith

# 1. System Overview

This document constitutes the Draft Specification for an enhanced, web-based Learning Management System (LMS) developed as part of the Systems Development group project (Module UFCF7S-30-2). The system is designed to address the limitations of standard Moodle-style platforms by delivering a modern, AI-enhanced learning experience with superior usability, performance, and security.

## 1.1 Project Vision

The platform will be a next-generation LMS consisting of three tightly integrated applications, each responsible for a distinct domain, deployed together as a monorepo:

| Application | Purpose |
| --- | --- |
| LMS App | The core student and educator interface for course delivery, AI-powered quizzes, and feedback. |
| SMS App (Student Management System) | Administrative tools for enrolment, reporting, attendance, and analytics. |
| SSO / IDP App (Identity Provider) | Centralized authentication and authorization service powered by better-auth, providing single sign-on across all sub-applications. |

## 1.2 Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js (App Router) | Server components, streaming, SEO-friendly routing |
| ORM / DB Layer | Drizzle ORM + PostgreSQL | Type-safe queries, schema migrations, performance |
| Authentication | better-auth | Secure sessions, OAuth, multi-tenant SSO/IDP support |
| Monorepo Tooling | Turborepo / Bun workspaces | Shared packages, parallel builds, consistent DX |
| AI Features | Anthropic / OpenAI / Gemini API | Quiz generation, personalized feedback, summarization |
| Styling | Tailwind CSS + shadcn/ui | Consistent, accessible design system |
| Testing | Vitest + Playwright | Unit, integration and E2E test coverage |
| Hosting / CI/CD | Vercel | Automatic deployments on push to main |
| Local Dev | Docker | Reproducible environment, dependency isolation, simplified onboarding |
| Version Control | GitHub | Branch protection, PRs, CI/CD pipelines |

## 1.3 Key Improvement Over Moodle

Standard Moodle suffers from an outdated UI, slow performance, manual quiz creation, and limited personalization. This system addresses all four issues:

- AI-Generated Quizzes – educators provide a topic or upload materials; the system generates multi-format questions automatically.

- AI Feedback Engine – students receive instant, contextual feedback on submitted work without waiting for manual marking.

- Modern UX – responsive, component-driven interface replacing Moodle’s fragmented UI.

- Centralized Identity – single sign-on replaces Moodle’s per-instance accounts.

## 1.4 System Roles

| Role | Description |
| --- | --- |
| Student | Enrolls in courses, accesses materials, submits assignments, takes quizzes, receives AI feedback |
| Educator | Creates and manages courses, uploads materials, generates AI quizzes, reviews submissions |
| Administrator | Manages users, roles, system settings, and monitors platform activity |

# 2. Functional Requirements

Requirements are categorized by actor and prioritized using MoSCoW notation (M = Must Have, S = Should Have, C = Could Have, W = Won’t Have this release).

## 2.1 Student Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-S01 | Students must be able to register and log in via SSO (IDP app). | M |
| FR-S02 | Students must be able to view enrolled courses and module materials. | M |
| FR-S03 | Students must be able to submit assignments and view grades. | M |
| FR-S04 | Students must be able to attempt AI-generated quizzes and receive instant feedback. | M |
| FR-S05 | Students should be able to track their progress via a personal dashboard. | S |
| FR-S06 | Students should be able to view AI-generated summaries of course content. | S |
| FR-S07 | Students could participate in discussion forums / group chats per module. | C |
| FR-S08 | Students could earn achievement badges for milestones. | C |

## 2.2 Educator Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-E01 | Educators must be able to create and manage course modules. | M |
| FR-E02 | Educators must be able to upload materials (PDFs, videos, links). | M |
| FR-E03 | Educators must be able to trigger AI quiz generation from a topic or document. | M |
| FR-E04 | Educators must be able to review, edit, and publish AI-generated quizzes. | M |
| FR-E05 | Educators must be able to view assignment submissions and provide grades. | M |
| FR-E06 | Educators should receive analytics on student engagement and quiz performance. | S |
| FR-E07 | Educators should be able to schedule content release dates. | S |
| FR-E08 | Educators could configure AI feedback tone (formal / encouraging). | C |

## 2.3 Administrator Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-A01 | Admins must be able to manage user accounts and roles (SMS app). | M |
| FR-A02 | Admins must be able to enrol and unenrol students in courses. | M |
| FR-A03 | Admins must be able to configure the IDP / SSO settings. | M |
| FR-A04 | Admins should be able to generate attendance and progress reports. | S |
| FR-A05 | Admins should be able to export data in CSV / PDF format. | S |

## 2.4 System Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-SYS01 | System should have an analytics dashboard for educators. | C |
| FR-SYS02 | System should send email notifications for updates. | W |
| FR-SYS03 | System could have bulk enrollment for users. | C |
| FR-SYS04 | System could support video hosting. | W |
| FR-SYS05 | System could integrate payment processing features. | W |

# 3. Non-Functional Requirements

## 3.1 Performance

| ID | Requirement | Metric |
| --- | --- | --- |
| NFR-P01 | Page load time for core LMS pages | < 2 seconds (3G network) |
| NFR-P02 | AI quiz generation response time | < 8 seconds per request |
| NFR-P03 | Database query response time | < 200 ms for 95th percentile |
| NFR-P04 | System must support concurrent users | Minimum 100 simultaneous users |

## 3.2 Security

| ID | Requirement |
| --- | --- |
| NFR-SEC01 | All user passwords must be hashed. |
| NFR-SEC02 | API routes must be protected with JWT-based session tokens issued by the IDP app. |
| NFR-SEC03 | All data in transit must be encrypted via HTTPS / TLS 1.3. |
| NFR-SEC04 | Role-based access control (RBAC) must prevent unauthorized resource access. |
| NFR-SEC05 | Inputs must be sanitized server-side to prevent SQL injection and XSS attacks. |

## 3.3 Usability

| ID | Requirement |
| --- | --- |
| NFR-U01 | The interface must be fully responsive across desktop, tablet, and mobile viewports. |
| NFR-U02 | Core tasks (login, course access, quiz attempt) must be completable within 3 clicks. |
| NFR-U03 | Accessibility must meet WCAG 2.1 Level AA standards. |
| NFR-U04 | Error messages must be clear and actionable. |

## 3.4 Reliability & Maintainability

| ID | Requirement |
| --- | --- |
| NFR-R01 | System uptime target of 99.5% during academic term. |
| NFR-R02 | All database schema changes must be managed through Drizzle ORM migrations. |
| NFR-R03 | Code must be modular and follow a consistent style guide (ESLint / Prettier enforced). |
| NFR-R04 | Test coverage must reach a minimum of 70% for critical business logic. |

## 3.5 Legal & Ethical Requirements

| ID | Requirement |
| --- | --- |
| NFR-LE01 | System must comply with UK GDPR – personal data minimization, explicit consent, right to erasure. |
| NFR-LE02 | AI-generated content must be clearly labelled as AI-generated to avoid academic integrity issues. |
| NFR-LE03 | AI prompts must not transmit personally identifiable student data to third-party APIs. |
| NFR-LE04 | Admin audit logs must be maintained for all account modifications. |

# 4. Development Methodology

## 4.1 Selected Methodology: Agile / Scrum

The team will adopt the Agile Scrum framework. Given the iterative nature of the system (three apps, AI integration, database design), Scrum provides the flexibility to respond to design feedback and reorder priorities between sprints.

## 4.2 Sprint Plan (Proposed)

| Sprint | Duration | Key Deliverables |
| --- | --- | --- |
| Sprint 0 – Setup | Week 1 | Monorepo scaffold, GitHub repo, DB schema v1, SSO/IDP skeleton, team roles |
| Sprint 1 – Auth & Roles | Weeks 2–3 | better-auth integration, RBAC, login/register flows, session management |
| Sprint 2 – Core LMS | Weeks 4–5 | Course CRUD, material upload, student enrolment, basic dashboard |
| Sprint 3 – AI Features | Weeks 6–7 | AI quiz generation, AI feedback engine, educator review interface |
| Sprint 4 – SMS & Reporting | Weeks 8–9 | Admin portal, attendance, analytics, CSV export |
| Sprint 5 – QA & Polish | Weeks 10–11 | Full test suite, accessibility audit, performance optimisation, bug fixes |
| Sprint 6 – Submission | Week 12 | Documentation, UML finalization, demo preparation, submission |

## 4.3 Team Roles & Ceremonies

| Role / Ceremony | Description |
| --- | --- |
| Product Owner | Prioritizes backlog, liaises with module requirements |
| Scrum Master | Facilitates standups, removes blockers, manages sprint board |
| Developers (x4) | All members contribute across full stack; ownership rotates per sprint |
| Daily Standup | 15-min async check-in via GitHub Project updates |
| Sprint Review | Demo of completed features at end of each sprint |
| Sprint Retrospective | Team reflection – what went well, what to improve |

## 4.4 Version Control Strategy

The project uses the Git branching and commit strategy defined in the project Contribution Guide:

- main — production-ready code; protected branch requiring PR + 1 approval.

- develop — integration branch; all feature branches target this.

- Feature branches: feat/short-description

- Fix branches: fix/short-description

- Hotfix branches branch from main: hotfix/short-description

Commit messages follow the Conventional Commits format (e.g., feat(lms): add quiz generation endpoint). PRs require squash-and-merge for feature branches to keep history clean.

## 4.5 Continuous Integration / Continuous Deployment

Vercel handles CI/CD automatically: pushes to main trigger production deployments; pushes to develop trigger preview deployments. Docker Compose is used locally to run PostgreSQL and all three Next.js apps in a consistent development environment.

# 5. Initial Risk Assessment

| Risk ID | Risk Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R01 | AI API rate limits or cost overruns during development | Medium | High | Use mocked responses in dev; set API spend caps; cache responses |
| R02 | Team member absence or unequal contribution | Medium | High | Task ownership tracked in GitHub Projects; weekly check-ins |
| R03 | Scope creep – over-engineering the AI features | High | Medium | Strict MoSCoW prioritisation; defer C/W items |
| R04 | SSO/IDP integration complexity delaying other apps | Medium | High | Build auth in Sprint 1; stub IDP for parallel development |
| R05 | Data privacy breach via AI prompt injection | Low | Very High | Sanitise all user input before API calls; no PII (Personally Identifiable Information) in prompts |
| R06 | Database migration failures corrupting data | Low | High | Drizzle migrations in version control; seed scripts for rollback |
| R07 | Performance degradation under concurrent load | Medium | Medium | DB connection pooling; Next.js ISR/caching; load test in Sprint 5 |
| R08 | Plagiarism/academic integrity misuse of AI feedback | Medium | High | Label all AI output; log AI interactions; honour code policy |

# 6. UML & Diagram Overview

The following UML diagrams will be produced and refined throughout the sprint cycle. Initial sketches are attached as appendices; final versions will accurately reflect the implemented system.

| Diagram | Purpose | Status |
| --- | --- | --- |
| Use Case Diagram | Captures interactions between Student, Educator, and Admin actors with the three apps | Draft |
| Class Diagram | Models core domain entities: User, Course, Module, Submission, Quiz, AIRequest | Draft |
| Sequence Diagram | Illustrates AI quiz generation flow from educator request to student attempt | Planned |
| Activity Diagram | Models assignment submission and AI feedback pipeline | Planned |
| ER Diagram | PostgreSQL schema with all tables, keys, and relationships (Drizzle schema as source) | Draft |

## 6.1 Core Domain Entities (Class Overview)

- User – id, email, role (STUDENT | EDUCATOR | ADMIN), createdAt

- Course – id, title, description, educatorId, createdAt

- Module – id, courseId, title, order, contentUrl

- Enrolment – studentId, courseId, enrolledAt, status

- Assignment – id, moduleId, title, dueDate, maxScore

- Submission – id, assignmentId, studentId, fileUrl, grade, aiFeedback

- Quiz – id, moduleId, title, generatedBy (AI | MANUAL), questions (JSON)

- QuizAttempt – id, quizId, studentId, answers (JSON), score, completedAt

- Session – managed by better-auth (IDP app); references userId

# 7. Initial Database Design

## 7.1 Design Principles

- Schema-first design using Drizzle ORM; TypeScript types auto-generated from schema.

- Single PostgreSQL instance; separate databases per app (lms, sms, auth).

- All foreign keys enforced at DB level; cascading deletes where appropriate.

- Soft-delete pattern (deletedAt timestamp) for courses and users to preserve audit trails.

- JSONB columns used for quiz questions and AI metadata to support schema flexibility.

## 7.2 Key Tables

| Table | Schema | Key Columns | Notes |
| --- | --- | --- | --- |
| users | auth | id (UUID), email, role, passwordHash, createdAt | Managed by better-auth IDP |
| sessions | auth | id, userId, token, expiresAt, ipAddress | better-auth session store |
| courses | lms | id, title, educatorId (FK users), deletedAt | Soft-delete enabled |
| modules | lms | id, courseId (FK), title, order, contentUrl | Ordered within course |
| enrolments | lms | studentId (FK), courseId (FK), status, enrolledAt | Composite PK |
| assignments | lms | id, moduleId (FK), title, dueDate, maxScore |  |
| submissions | lms | id, assignmentId, studentId, grade, aiFeedback, submittedAt | aiFeedback nullable |
| quizzes | lms | id, moduleId, title, questions (JSONB), isAiGenerated, publishedAt | JSONB for flexibility |
| quiz_attempts | lms | id, quizId, studentId, answers (JSONB), score, completedAt |  |
| students | sms | id (FK users), studentNumber, programmeId, cohort | SMS-specific profile |
| attendance | sms | id, studentId, moduleId, date, status (PRESENT/ABSENT/LATE) |  |

# 8. Professional & Ethical Considerations

## 8.1 Data Protection & GDPR

- Personal data will be collected only where strictly necessary (data minimisation principle).

- Users will provide explicit consent for AI features that process their submitted work.

- Users retain the right to request account deletion; soft-delete ensures audit retention.

- AI API calls will be anonymised – student IDs will not be included in prompt payloads.

## 8.2 AI Ethics & Academic Integrity

- All AI-generated quiz questions will be visibly labelled “AI-generated” in the UI.

- AI feedback is positioned as a learning aid, not a replacement for educator assessment.

- The system will not generate essay or assignment content on behalf of students.

- AI interaction logs will be retained to support academic integrity investigations if required.

## 8.3 Professional Conduct

- All team members will follow the BCS Code of Conduct throughout development.

- GitHub branch protection and mandatory PR reviews enforce peer accountability.

- Sensitive configuration (API keys, DB credentials) will be managed via environment variables – never committed to source control.

- A contributing guide (CONTRIBUTING.md) will document coding standards and workflow.

# 9. Appendix: Contribution & Workflow Standards

The team will adhere to the Contribution Guide established for this project. Key conventions are summarized below.

## 9.1 Commit Structure

All commits follow the format: type(scope): subject

| Type | When to Use |
| --- | --- |
| feat | Introducing a new user-visible feature or capability |
| fix | Restoring broken or incorrect behaviour |
| refactor | Internal restructuring with no observable behaviour change |
| perf | Same behaviour, measurably faster |
| test | Adding or improving tests |
| ci | CI/CD pipeline changes |
| chore | Maintenance with no product impact |
| docs | Documentation changes only |

## 9.2 Branch Naming

Branches follow the pattern: type/short-description (e.g., feat/ai-quiz-generation, fix/jwt-expiry). Feature and fix branches target develop; hotfix branches target main directly.

## 9.3 Pull Request Requirements

- PR title matches commit format: type(scope): subject.

- PR description includes: What changed, How to test, Screenshots (if UI), Related issues.

- Minimum 1 approval required before merge.

- Squash and Merge for feature branches; Merge Commit for hotfix/release branches.

- No wip commits merged into develop or main.